Rozanne Cabrera, Eric Harvey, Solomon Fitihawok, Michaela LaPlante, Abraham Muslimani

Group Four

ELECTRICAL LOADS SOFTWARE

Final

Change Log

| Date | Change made by | Change | Comments |
| --- | --- | --- | --- |
| 10-Nov | Rozanne Cabrera | Project Plan – Cost Management | Estimated cost of the project was established |
| 10-Nov | Rozanne Cabrera | Project Plan – Communications Management | Changed the deadlines on collaboration details |
| 1-Dec | Rozanne Cabrera | Open Risks – Different Compilers |  |

Table of Contents

Overview…………………………………………………………………………………………………………………………………………………4

Project Plan………….………………………………………………………………………………………………………………………………….4

Roles……………………………………………………………………………………………………………………………………………………….6

Requirements

Enclosures

Enclosure A………………………………………………………………………………………………………………………………..13

Enclosure B…………………………………………………………………………………………………………………………………15

Enclosure C………………………………………………………………………………………………………………………………….16

Enclosure D…………………………………………………………………………………………………………………………………..17

Enclosure E……………………………………………………………………………………………………………………………………18

Enclosure F…………………………………………………………………………………………………………………………………….19

Enclosure G……………………………………………………………………………………………………………………………………20

# Overview

This software development team was brought together to develop a simple software solution that will generate database that can be exported through a Graphical User Interface (GUI) logging on coming and out going electrical equipment. This software will be used to evaluate the current loading of a shipboard vessel and be used to answer the question of a need to install larger generation capability. The software shall generate a report that contains the following information. The report must have the average power in KW, the max power in KW, the min power in KW, the average reactive power in KVAR, the max KAVR, the min KVAR, the average Power Factor, the max Power Factor, and the min Power factor. The report shall be displayed in the GUI and there must be an option to export the data as a csv file for further evaluation. The team was made up of four people to fill these five roles, project manager, UX/HCI, technical writer, software engineer, integration engineer, and test engineer.

## Roles

| Resource Role | Name | Location | E-mail | Resource Type |
| --- | --- | --- | --- | --- |
| Project Manager | Rozanne Cabrera | Sicily | rozanne.cabrera@gmail.com | Student |
| UX/HCI | Solomon Fitihawok | Maryland | mafymamo@yahoo.com | Student |
| Technical Writer | Eric Harvey | Maryland | eharvey13@student.umuc.edu | Student |
| Software Engineer | Michaela Laplante | Hawaii | mikkish90@gmail.com | Student |
| Integration Engineer | Abraham Muslimani | Maryland | amuslimani@yahoo.com | Student |
| Test Engineer | Abraham Muslimani | Maryland | tungieayo@man.com | Student |

## Contributions

Rozanne Cabrera

| Week # | Contribution(s) |
| --- | --- |
| 1 | Opened lines of communication and started the first phases of this project. Lead the team collaboration on the subject of the project and began drafting all required project management items. |
| 2 | Opened lines of communication, created the Project Charter, Schedule, Open and Closed Risk Assessments, Project Action Items, chose format of project documents, finalized and submitted Project Plan. |
| 3 | Opened lines of communication, edited and finalized the budget, updated the project plan, risk assessment and action items. Finalized and submitted final product for the Test Plan. |
| 4 | Opened lines of communication. Finalized and submitted the final product for the User Guide. |
| 5 | Opened lines of communication, edited and finalized the budget, updated the project plan, risk assessment and action items. Collaborated and submitted the Phase 1. |
| 6 | Opened lines of communication. Collaborated and contributed to the finalization of Phase 2. |
| 7 | Edited and finalized the budget, updated the project plan, risk assessment and action items. Collaborated, finalize and submitted the Phase 3 project document. Cited not all features were tested by Phase 3 due to time constraints and the time zone issue between team members. |
| 8 | Prepared first draft and merged all final product documents into one master document. |

Solomon Fitihawok

| Week # | Contribution(s) |
| --- | --- |
| 1 |  |
| 2 |  |
| 3 |  |
| 4 |  |
| 5 |  |
| 6 |  |
| 7 |  |
| 8 |  |

Eric Harvey

| Week # | Contribution(s) |
| --- | --- |
| 1 |  |
| 2 |  |
| 3 |  |
| 4 |  |
| 5 |  |
| 6 |  |
| 7 |  |
| 8 |  |

Michaela Laplante

| Week # | Contribution(s) |
| --- | --- |
| 1 |  |
| 2 |  |
| 3 |  |
| 4 |  |
| 5 |  |
| 6 |  |
| 7 |  |
| 8 |  |

Abraham Muslimani

| Week # | Contribution(s) |
| --- | --- |
| 1 | Participated in discussion on possible software solutions. Agreed on Electrical Loads Software as presented by Eric Harvey. |
| 2 | Performed Cost Management Plan |
| 3 | Added small additions to the “Key Features” section of the User Guide and expanded and completed the pass and fail criteria for the test plan. |
| 4 | Improved aesthetics of the UML diagram. |
| 5 | n/a |
| 6 | Re-drafted and improved Project Design Assignment for Resubmission. Created working draft of GUI component of the software to be submitted as Phase 2 Source code. |
| 7 | Coded remove file button. Added logo. Improved GUI layout and renamed buttons. |
| 8 | Drafted User Guide, Overview, Test Plan, Summary, and Results, and Development History Documents |

# Project Plan

## Scope of work

The project scope will be determined by the preliminary statement of work provided to the team. The project will be broken into separate deliverable stages so that the project can be adequately tracked and complete. In this case the project will be split into the following parts:

- Project Plan

- Users guide

- Test Plan

- Design specification

- Phase 1 , initial class designs

- Phase 2, method development

- Phase 3, UX design and module integration

- Final deliverable

The list above constitutes the work breakdown structure for the program, with the deliverables listed in completion order. The project will be considered complete and accepted when the deliverable passes the test plan, work item #2. Any changes to the scope of work will be decided by majority vote from the team. The final approval or disapproval of any changes to the scope of work will be decided by the project manager. Any requirements changes will be handled in the same manner as scope changes.

## Requirements Management

The initial requirements will be captured int the user’s guide. The exact requirements will be generated from the statement of work for the project. Any changes to the requirements will be documented in the user guide as well as the testing plan for the software. Any changes to the requirements will be submitted to the team and approved by the Project Manager.

## Schedule Management

The project schedule will be produced using the work break down structure. The project schedule will be represented by a Gantt chart that shows the estimated delivery due dates for each deliverable as well as the possible impact of any delays for each deliverable. Scope and requirements changes will be integrated into the existing Gantt chart (See Enclosure C).

When Changes to the scope and requirements are proposed the proposal will include a section on expected schedule impact. After the changes are accepted the project schedule will be updated with the new work and the new overall schedule. The revised schedule will be passed to all key stakeholders.

## Cost Management

The cost management plan uses an estimate costs process to develop a cost estimate for the resources in the form of human and materials necessary for each scheduled activity detailed in the project schedule. We have used the estimate costs to produce the projects funding requirements.

Cost Estimate:

Total Estimated Cost: $24,920.00

- Cost of a Windows 10 Workstation: $800.00

- Cost of Microsoft Office License: $120.00

- Estimated Cost of Personnel Salaries: $24,000.00

## Quality Management

Quality control will be managed by the team as a whole. All deliverables will under go frequent team reviews to ensure that all deliverables are on par with the quality expected by the team. Testing and test results will also be managed in the same way. All code will be developed in accordance with the Google Java Style guide.

## Communications Management

Team communication will be over one of two channels. Either in the weekly group discussions or the email chain established by the Project Manager. If the two communications channels do not meet the needs of the team teleconferences may be planned with group members.

Drafts and initial deliverables will be submitted to the team for review by Friday each week. The deliverable will be posted in the weekly discussion for team review. The final approval for the deliverable will be made by noon Sunday. The deliverables will be submitted by a single member of the team to the submission folder.

## Risk Management

The team will the critical path method to evaluate and track the risks involved with the project. Avoidance of risks will be the first technique, with mitigation of any apparent risks being the second approach. Any delays to critical path deliverables will be reported to the Project manager. The team will decide how to handle delays or find solutions for the delays. (See Enclosure D)

# Requirements Specification

# User Guide

- Launch Electrical Loads Software.

- Click the “Import Data File(s)” Button.

- Locate the CSV data file(s) you want to have imported into the software:

- The CSV data file should have the following format:

- Click the “Review Imported Data File(s) to review the imported data file(s).

- Click the “Remove File” button to remove the most recently imported file, one at a time:

- Click the “Generate Report” button to produce the electrical loads report.

- Click the “Export Report File” button to export the electrical loads report to your pc. You must name the file to be exported, it will be exported as a CSV file.

- The output will be formatted in a CSV file in the following format.

# Test Plan

Test Items:

The items to be tested for the software solution for electrical load analysis project include the Web Data Application and all available functions to the user within the application using testing methodologies. Additionally, developer testing will be performed using the test methodology that will be developed by this Software Project Development Team.

Features to be Tested:

- Software solution for electrical load analysis functionalities

- User Inputs

- Clear record function

- Output

- System Outputs

- User Inputs

- Clear record function

- GUI

## Features Not to Be Tested:

There are no features that will not be tested.

## Approach:

Testing conducted will consist of unit, integration, and acceptance testing. Unit testing will be performed by the development lead. System and integration testing will be delegated by the development lead to the rest of the development team. Acceptance testing will be performed by outside parties, not involved in the project. The features ( User Inputs, Clear record function, Output) will be tested for its self-describing functionality. The tester will be provided with a list of out records. A user guide will also be provided along with a pass/ fail list. A description of each testable function will be provided along with instructions on how to perform each test. At the end of each line item will be a check box along with the criteria for pass/ fail.

It is assumed that the tester is familiar with operating a Windows Desktop and can follow step by step instructions.

Any future releases of the software will be tested in accordance with the software test plan.

## Item Pass/Fail Criteria:

Using the following table, the tester will be able to easily determine whether or not a function has passed or failed the test based upon the expected outcome. Each test case reported will also have screenshots exhibiting the functionality of this software.

| Test case | Input | Expected Output/Test Case Purpose | Output | Pass/Fail (Y/N)? |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |
| 6 |  |  |  |  |

## Suspension Criteria and Resumption Requirements:

Due to the simplicity of this application, the first fail experienced in this test will be a good cause to suspend the test so that the developer(s) can address the issue. Once the developer feels that they have met all of the shortcomings of the previous test, it is at this point the project manager can approve that testing can resume.

## Test Deliverables:

Deliverables shall include:

Test Design Specification

Test Summary Report

Test Input Data and Output Data

## Testing

- A team member of Group 4 will prepare the Windows 10 Workstation so that it can communicate with the application and that the correct version of Java is loaded.

- A team member will prepare the test instruction sheet

- A Group 4 developer will provide an icon on the Windows 10 Workstation so that the tester can easily navigate to the application.

## Environment needs

- This project can be done through a home office.

  - Computer Desk

  - Computer Chair

  - Workstation with required peripherals (keyboard, mouse, and printer)

  - Internet Connection

  - Electricity

  - Notebook to write freehand notes for documentation

## Test Design Specification.

Features to be tested

The following items will be tested during unit testing

- Code for application start screen

- Code for the software solution for electrical load analysis application function

- Code for Clear record function

- Code for input record from the function

- Code for output equivalence.

- System functionality

## Approach Requirements

During unit testing, the developer will utilize the white box technique to conduct code walk-throughs on all functional modules of the software code

| Test Case ID | Component testing |
| --- | --- |
| Unit test 1 | Code for application start screen |
| Unit test 2 | Code for the software solution for electrical load analysis application function |
| Unit test 3 | Code for Clear record from the function |
| Unit test 4 | Code for input record function |
| Unit test 5 | Code for output equivalence. |
| Unit test 6 | System functionality |

## Integration Tests

### Features to be tested

Testing will be conducted on all user functions of the software solution for electrical load analysis application function . Individual functions to be tested are:

- Start page navigation functions

- Input the data from the CSV file

- Select the ‘Review Imported Data’

- Select the ‘Generate Report’

- Clear the record from the GUI

## Approach requirements

Integration testing will be conducted on the complete application after all modules have been unit tested. Testing will require a PC with Java JDK 8, a web browser, Microsoft Excel or a Spreadsheet Processor, and the software solution for electrical load analysis application installed.

Test Identification

| Test Case ID | Component testing |
| --- | --- |
| Integration test 1 | Start page navigation functions |
| Integration test 2 | Input the data |
| Integration test 3 | Select a specific record |
| Integration test 4 | Add a record |
| Integration test 5 | Delete a record |
| Integration test 6 | Export the data into a CSV file |
| Integration test 7 | Clear the entire record from the GUI |
| Integration test 8 | Import an incorrect file into the program |
| Integration test 9 | Import a CSV file holding the data for the electrical software |

## Acceptance testing

## Features to be tested

Testing will be conducted on all user functions of the software solution for electrical load analysis application. Individual functions to be tested are:

- Acceptance testing 1

- Acceptance testing 2

- Acceptance testing 3

- Acceptance testing 4

- Acceptance testing 5

- Acceptance testing 6

Acceptance Testing is a level of software testing where a system is tested for acceptability. The purpose of this test is to evaluate the software solution for electrical load analysis application.

Test Identification

| Test Case ID | Component testing |
| --- | --- |
| Acceptance testing 1 | Launching of the software |
| Acceptance testing 2 | Fields required for each record are fillable |
| Acceptance testing 3 | Import button is functional |
| Acceptance testing 4 | Export button is functional |
| Acceptance testing 5 | Add record button is functional |
| Acceptance testing 6 | Delete record button is functional |

## Feature pass/fail criteria

All tests will have passed if the expected result is achieved, including exception handling when there is an attempt in to import any file that is not a CSV file. All tests will have failed if the expected result is not achieved.

| Test Case ID | Component testing |
| --- | --- |
| Integration test 1 | Start page navigation functions |

Pass: Page navigation functions start successfully.

Fail: Page navigation functions fail to start.

| Test Case ID | Component testing |
| --- | --- |
| Integration test 2 | Input the data |

Pass: A CSV data file is successfully inputted into the program.

Fail: A CSV data file fails to be inputted into the program.

| Test Case ID | Component testing |
| --- | --- |
| Integration test 3 | Select a specific record |

Pass: A specific record can be selected and is selected.

Fail: A specific record cannot be selected.

| Test Case ID | Component testing |
| --- | --- |
| Integration test 4 | Add a record |

Pass: A record can be added and is added.

Fail: A record cannot be added.

| Test Case ID | Component testing |
| --- | --- |
| Integration test 5 | Delete a record |

Pass: A specific record can be deleted and is deleted.

Fail: A specific record cannot be deleted.

| Test Case ID | Component testing |
| --- | --- |
| Integration test 6 | Export the data into a CSV file |

Pass: Data is successfully exported as a CSV file.

Fail: Data cannot be exported as a CSV file.

| Test Case ID | Component testing |
| --- | --- |
| Integration test 7 | Clear the entire record from the GUI |

Pass: The entire record is cleared from the GUI successfully.

Fail: The entire record is not cleared from the GUI.

| Test Case ID | Component testing |
| --- | --- |
| Integration test 8 | Import an incorrect file into the program |

Pass: An incorrect file type fails to be imported into the program, a file type not CSV.

Fail: An incorrect file type successfully is imported into the program, a file type not CSV.

| Test Case ID | Component testing |
| --- | --- |
| Integration test 9 | Import a CSV file holding the data for the electrical software |

Pass: A CSV file holding the data for the electrical software is successfully imported into the program.

Fail: A CSV file holding the data for the electrical software fails to be imported into the program.

| Test Case ID | Component testing |
| --- | --- |
| Acceptance testing 1 | Launching of the software |

Pass: The software launching successfully upon start up.

Fail:  The software fails to successfully launch upon start up.

| Test Case ID | Component testing |
| --- | --- |
| Acceptance testing 2 | Fields required for each record are fillable |

Pass: The fields that are required for each record allow for data input.

Fail: The fields that are required for each record do not accept data input.

| Test Case ID | Component testing |
| --- | --- |
| Acceptance testing 3 | Import button is functional |

Pass: The import button successfully allows for a CSV file containing electrical loads data to be imported into the program.

Fail: The import button does not allow for a CSV file containing electrical loads data to be imported into the program.

| Test Case ID | Component testing |
| --- | --- |
| Acceptance testing 4 | Export button is functional |

Pass: The export button successfully allows for electrical loads data to be exported from the program in the form of a CSV file.

Fail: The export button fails to export CSV file containing electrical loads data.

| Test Case ID | Component testing |
| --- | --- |
| Acceptance testing 5 | Add record button is functional |

Pass: The add record button successfully adds a record.

Fail: The add record button fails to add a record.

| Test Case ID | Component testing |
| --- | --- |
| Acceptance testing 6 | Delete record button is functional |

Pass: The delete record button successfully deletes a selected record.

Fail: The delete record button fails to delete a selected record.

# Test Results

## Test Summary

Test 1 – Start page navigation

Pass Criteria – Page navigation begins upon start up.

Screen Shot –

Test 2 – Import File

Pass Criteria – Import File(s) button successfully imports a CSV data file. If no file is selected, a warning message is displayed.

Screen Shot –

Test 3 – Remove File

Pass Criteria – The Remove File button successfully removes the most recently imported data file, if not file has been imported a warning message is displayed.

Screen Shot –

Test 4 – Generate Report

Pass Criteria – The Generate Report successfully generates the report and displays a preview to the user.

Screen Shot –

Test 5 – Export Data File

Pass Criteria – The Export Data File Button successfully launches the Save file explorer so that the user can name and save the data file as they so choose.

Screen Shot –

| Test Identification |  |  |  |
| --- | --- | --- | --- |
| Test ID | Component Testing | Pass | Fail |
| Test 1 | Start page navigation |  |  |
| Test 2 | Import File |  |  |
| Test 3 | Remove File |  |  |
| Test 4 | Generate Report |  |  |
| Test 5 | Export Data File |  |  |

# Project Design

## Scope

This software will be used to evaluate the current electrical loading of a shipboard vessel and will be used to answer the question of a need to install a larger generating capability. The software shall generate a report that contains the following information. The report must have the average power in KW, the max power in KW, the min power in KW, the average reactive power in KVAR, the max KAVR, the min KVAR, the average Power Factor, the max Power Factor, and the min Power factor. The report shall be displayed in the GUI and there must be an option to export the data as a CSV file for further evaluation. The software’s key features are as follows:

- Capable of importing multiple data files

- GUI interface for generating reports and importing and exporting data

- Capable for use on more than one operating system

- Leverages multithreading to process large amounts of data in a finite time

- Inputs a CSV data file and outputs a CSV data report file

Assumptions

The system will be design under the assumption that proposed cost and schedule requirements mentioned in the Project Plan document have been met in that funding in that asking amount range of $24,000.00 has been agreed upon and a schedule of 8 weeks has been approved. It is also assumed that the software will be deployed in a Windows 10/Linux environment with 8GB RAM or more, I7-4700/Ryzen 1500 or better, and 250MB of disk space. It is assumed that the software will require the installation of Java SE 8 and Microsoft Office for use of Excel to read CSV files. It is assumed that the user in knowledgeable in the electrical loads of shipboard vessels.

## Limitations

## The limitations of the software inputs and outputs are restricted to CSV files only. The data limitations are that only the Device ID, Property, TimeGMT, and Value are retrieved from the CSV file that is input into the software. Only the min, max, and average values of the KW, KVAR, and Power Factor for the plant will be output in the CSV file from the software. The Generate Report option will be displayed to the user. This report will be comprised of the previously stated output data values and will be able to be exported by the user if they wish. The software is not capable of retrieving, manipulating, or producing any other data or object than otherwise stated.

## Interfaces

## The user will interact with the software via its graphical user interface (GUI) which will include a home display of a main menu. The main menu will include the following options:

- Import Data - A JFileChooser window will open in the current directory (the one where the program was launched from) and restrict the user options to .CSV files. If the file has the wrong type of data, a warning message will display, and the program will reject the imported data.

- Review Imported Data - The main display area of the program will show a list of imported data files, with the file name and device ID for each file.

- Remove File - Option that will allow the user to remove the imported data file.

- Generate Report – Displays report comprised of min, max, and average values of the KW, KVAR, and Power Factor.

- Export - Prompts the user to select a file name and the report will be saved as a CSV file.

## UML

The ‘DataPoint’ class that implements ‘Comparable’. The ‘DataImport’ class parses the ‘targetFile’ String and creates the HashMap for each generator imported. The HashMaps will be stored in an ArrayList in the ‘Main’ class. The ‘Main’ class has the min, max, and average functions. Additionally, the ‘Main’ class has the function to create the main window and the function to generate the report.

Pseudo code for the program:

/create main window

user selects named data files (the names will indicate what generator the data represents.)

/parse csv import into a HashTable of data points with the following characteristics: timeStamp, value, tag (data type IE KW).

/return a HashMap with the data points with the timestamps as the key value.

/generate report using the minimum, maximum, average, and mergeData methods returned as a JPanel object and set the results string value to a CSV string of the report.

The report will have the following format

Generator name:

KW: Min, Max, average

KVAR: Min, Max, Average

PF: Min, Max, Average

Total

KW: Min, Max, average

KVAR: Min, Max, Average

PF: Min, Max, Average

The number of generator sections will be dependent on the number of imported generators. The generators will have two HashMaps Assigned to them, one for KW one for KVAR.

Test Strategy

Testing conducted will consist of unit, integration, and acceptance testing. Unit testing will be performed by the development lead. System and integration testing will be delegated by the development lead to the rest of the development team. Acceptance testing will be performed by outside parties, not involved in the project. The features (User Inputs, Clear record function, Output) will be tested for its self-describing functionality. The tester will be provided with a list of our records. A user guide will also be provided along with a pass/ fail list. A description of each testable function will be provided along with instructions on how to perform each test. At the end of each line item will be a checkbox along with the criteria for pass/ fail.

Important Features to be Validated During Test Plan:

- Software solution for electrical load analysis functionalities

- User Inputs

- Clear record function

- Output

- System Outputs

- User Inputs

- Clear record function

- GUI

# Developmental History

# Phase 1

Introduction

This software solution will create a database that can be exported through a Graphical User Interface (GUI) by logging incoming and outgoing load data from electrical equipment. This software will be used to evaluate the current electrical loading of a shipboard vessel and be used to answer the question of whether or not there is a need to install more equipment for larger electrical load generation capability. The software shall generate a report that contains the following information. The report must have the average power in KW, the max power in KW, the min power in KW, the average reactive power in KVAR, the max KAVR, the min KVAR, the average Power Factor, the max Power Factor, and the min Power factor. The report shall be displayed in the GUI and there must be an option to export the data as a csv file for further evaluation.

Purpose

Phase 1 of the Electrical Loads Software Solution Development Plan is to test the exception handling and reading of a CSV file from the written JAVA Program. At this beginning stage of development, we are setting the foundation with the use of a simple command line utility.

Exception Handling

Exception handling is the first feature to be tested and developed because it is based on reading CSV files. In this case, we are working with a command line utility. The user is prompted to type in the full file location, but instead nothing is entered and hit “Enter.” The result of this a file not found exception.

Another exception handling function is importing the wrong document type in order to ensure only CSV files can be read with this program.

File Import

The File Import is the second feature being tested and developed. Using the command line utility, we will be able to import a single data file by inputting the full file name for the CSV file.

# Phase 2

# Introduction

This software solution will create a database that can be exported through a Graphical User Interface (GUI) by logging incoming and outgoing load data from electrical equipment. This software will be used to evaluate the current electrical loading of a shipboard vessel and be used to answer the question of whether or not there is a need to install more equipment for larger electrical load generation capability. The software shall generate a report that contains the following information. The report must have the average power in KW, the max power in KW, the min power in KW, the average reactive power in KVAR, the max KAVR, the min KVAR, the average Power Factor, the max Power Factor, and the min Power factor. The report shall be displayed in the GUI and there must be an option to export the data as a csv file for further evaluation.

# Purpose

Phase 2 of the Electrical Loads Software Solution Development Plan is to test the exception handling and reading of a CSV file from the written JAVA Program. We heavily focused on the GUI element of the software during this phase.

# GUI

We added new source code to begin testing the GUI development. This meant incorporating prior source code into a JPanel form. We are still in the works on finishing the GUI layout and operation. Upon finishing we will need to add to the style and cosmetics of the GUI. We add functionality to the buttons: Import Data, Review Imported Data, and Remove File.

# Developing Import Data Button

# Further GUI Development

# Phase 3

# Introduction

This software solution will create a database that can be exported through a Graphical User Interface (GUI) by logging incoming and outgoing load data from electrical equipment. This software will be used to evaluate the current electrical loading of a shipboard vessel and be used to answer the question of whether or not there is a need to install more equipment for larger electrical load generation capability. The software shall generate a report that contains the following information. The report must have the average power in KW, the max power in KW, the min power in KW, the average reactive power in KVAR, the max KAVR, the min KVAR, the average Power Factor, the max Power Factor, and the min Power factor. The report shall be displayed in the GUI and there must be an option to export the data as a csv file for further evaluation.

# Purpose

Phase 3 of the Electrical Loads Software Solution Development Plan is to test the exception handling and reading of a CSV file from the written JAVA Program. We heavily focused on the GUI element of the software and UX design and module integration during this phase. The functions that are going to be refined in this final phase of development are removing a file, generating a report and exporting a report from the software to a CSV file.

# GUI Development

We added new source code to begin testing the GUI development. This meant incorporating prior source code into a JPanel form. We are still in the works on finishing the GUI layout and operation. Upon finishing we will need to add to the style and cosmetics of the GUI. We add functionality to the buttons: Import Data, Review Imported Data, and Remove File.

# Features to be Developed

| Feature | Status | Comments |
| --- | --- | --- |
| Remove Files | Complete | Debated on the use of a radio button versus a button |
| Generate Report | Incomplete | Buttons on GUI are created, but no functionality. |
| Export | Incomplete | Buttons on GUI are created, but no functionality. |

# GUI Features

At the beginning of this phase, there were two version of the GUI that was discussed, one with a radio button and one without the radio button for the removal of a file.

# GUI with the Radio Button

# GUI without the Radio Button

It was determined for uniformity to keep the design from the previous phase, without the radio button.

# Remove Data

# Final

# Introduction

This software solution will create a database that can be exported through a Graphical User Interface (GUI) by logging incoming and outgoing load data from electrical equipment. This software will be used to evaluate the current electrical loading of a shipboard vessel and be used to answer the question of whether or not there is a need to install more equipment for larger electrical load generation capability. The software shall generate a report that contains the following information. The report must have the average power in KW, the max power in KW, the min power in KW, the average reactive power in KVAR, the max KAVR, the min KVAR, the average Power Factor, the max Power Factor, and the min Power factor. The report shall be displayed in the GUI and there must be an option to export the data as a csv file for further evaluation.

# Purpose

Phase 3 of the Electrical Loads Software Solution Development Plan is to test the exception handling and reading of a CSV file from the written JAVA Program. We heavily focused on the GUI element of the software and UX design and module integration during this phase. The functions that are going to be refined in this final phase of development are removing a file, generating a report and exporting a report from the software to a CSV file.

# GUI Development

We added new source code to begin testing the GUI development. This meant incorporating prior source code into a JPanel form. We are still in the works on finishing the GUI layout and operation. Upon finishing we will need to add to the style and cosmetics of the GUI. We add functionality to the buttons: Import Data, Review Imported Data, and Remove File.

# Features to be Developed

| Feature | Status | Comments |
| --- | --- | --- |
| Remove Files | Complete | Debated on the use of a radio button versus a button |
| Generate Report | Complete | Buttons on GUI are created, but no functionality. |
| Export | Complete | Buttons on GUI are created, but no functionality. |
| GUI | Complete | Added Logo, and helpful messaging. Improvements to GUI |

# GUI Improvements

# Remove Files

Coded a remove file button to remove the last imported file, one at a time until there are no files left.

# Generate Report, Export, and GUI Improvements

Finished coding the “Generate Report” and “Export File” buttons. Reorganized the layout of the buttons, message label, and renamed buttons accordingly. We created and added a Logo as well.

# Conclusion

## Lessons Learned

Communication is key to a successful SDLC. Our team adapted to challenges by constantly communicating our works in progress as well as our concerns and struggles. It became apparent throughout this process that change is inevitable, and the unforeseen will occur. We had a member drop out of the course, that coupled with the challenge of working in different time zones made our team learn to adapt and to be flexible each week. In addition to time zone differences, the majority of team members also had full time and demanding jobs which also caused an availability issue when it came to collaboration and finalizing each deliverable. However, when one team member was not available due to time differences and other additional work responsibilities, other team members seamlessly filled in those roles.

## Design Strengths

The GUI is strong part of our software. It is appealing and easy to use. The program meets all the requirements outlined in our statement of work and requirements analysis. The program performs all its functions quick and accurately.

## Design Limitations

Some of the limitations of the program are that it only accepts one file type, CSV. Also, the Remove File Button only allows that user to remove the most recently imported file, one at a time, instead of allowing them to choose which file to remove, or to remove multiple files.

## Suggestions for Future Improvement

Expanding the software to accept text files in addition to CSV files. The software could be expanded to generate different reports if needed in the future. The remove file button could be improved to allow the user to be able to select a file or files to be removed, instead of only one at a time and removing files in the order that they were imported.